# FundCo AI V2 Shared Service Refactor Plan

Future backend and admin backend target - generated April 28, 2026

# 1. Purpose

This plan defines how to refactor future/backend and future/adminpanel/backend so V2 does not continue to accumulate duplicated business logic. The target state is a shared operational core with clear orchestration boundaries rather than two backends implementing parallel versions of the same rules.

# 2. Current refactor drivers

- Task, project, goal, and notification logic exist in both the user backend and admin backend in overlapping forms.

- Admin-specific permission rules are mixed with domain logic instead of wrapping shared domain workflows.

- Real-time emits and notification creation happen in multiple places with inconsistent coupling.

- V2 AI modules will need one trusted execution model, not duplicated copies.

# 3. Refactor target state

The shared operational core should live in future/backend through domain services, event publishers, policies, and repositories. The admin backend should evolve into a backend-for-frontend with admin auth, team scope enforcement, admin policy overlay, and orchestration into shared workflows.

# 4. Proposed target structure in future/backend

- controllers/: thin request handlers only

- routes/: validation and transport boundaries

- services/domain/: taskService, projectService, goalService, reportService, meetingService, chatSignalService

- services/intelligence/: assignmentService, escalationService, workloadService, projectRiskService, summaryService

- services/policy/: approvalPolicyService, visibilityPolicyService, autonomyPolicyService

- services/events/: eventPublisher, eventProjector, outbox or dispatcher

- services/notifications/: notificationProjectionService, reminderSyncService

- repositories/: query and persistence helpers

- workers/: async job handlers

- models/: transactional and intelligence persistence models

# 5. Proposed target role of future/adminpanel/backend

- Own admin authentication and session management

- Own admin-specific rate limiting, security, and audit context

- Own admin route shaping and response formatting for the admin UI

- Call shared core workflows instead of re-implementing them

- Apply admin-side permission wrappers and visibility constraints

- Expose admin-specific projections such as the management inbox and operations console

# 6. Refactor workstreams

## 6.1 Task and approval service extraction

Move task lifecycle rules, assignment rules, approval rules, reminder sync logic, and task event publishing into shared task domain services. Admin backend should stop maintaining a separate approval rule implementation.

## 6.2 Project service extraction

Move project membership sync, task linking, goal linking, and project notification rules into shared project services.

## 6.3 Goal service extraction

Move goal creation, ownership, status, and project-goal integration rules into shared services.

## 6.4 Notification and reminder projection unification

Standardize notification creation around shared projection services. Controller-level emits should progressively be replaced by event-driven delivery.

## 6.5 Report and meeting intelligence preparation

Refactor report and meeting modules to emit canonical operational events and expose clean service interfaces for future AI action generation.

## 6.6 Shared policy layer

Extract team visibility, approval authority, self-assigned review policy, and later autonomy policy into explicit services that both apps consume.

# 7. Files and modules affected first

- future/backend/controllers/taskController.js

- future/backend/controllers/projectController.js

- future/backend/controllers/goalController.js

- future/backend/controllers/reportController.js

- future/backend/controllers/meetingController.js

- future/backend/utils/notificationService.js

- future/backend/utils/reminderScheduler.js

- future/backend/utils/adminRealtime.js

- future/adminpanel/backend/controllers/taskController.js

- future/adminpanel/backend/controllers/projectController.js

- future/adminpanel/backend/controllers/goalController.js

- future/adminpanel/backend/utils/userBackendProxy.js

- future/adminpanel/backend/utils/userRealtime.js

# 8. Suggested refactor phases

1. Create shared service interfaces and unit tests before moving logic.

2. Extract task domain service and approval policy service first.

3. Extract project domain service and project-member sync logic next.

4. Extract shared notification and reminder projection services.

5. Refactor report and meeting modules onto the event layer.

6. Reduce admin backend controllers to orchestration wrappers over shared services.

# 9. Technical standards for the refactor

- No controller owns long business rules.

- Service inputs and outputs must be typed by contract shape, even in plain JavaScript code.

- All shared services must be independently testable without HTTP transport.

- Every domain service mutation publishes canonical events.

- Every admin wrapper must document the shared service it invokes.

# 10. Risks and mitigations

- Risk: breaking current real-time behavior. Mitigation: cover socket and notification behavior with integration tests before moving logic.

- Risk: hidden coupling in admin-specific flows. Mitigation: map each controller method to a target shared service before refactoring.

- Risk: migration fatigue. Mitigation: refactor in domain slices rather than one large cross-cutting rewrite.

# 11. Completion criteria

- Task and project workflows execute from shared services.

- Admin backend no longer contains primary business logic for tasks and projects.

- Notification delivery and reminder synchronization are projection-driven or service-driven rather than controller-fragmented.

- The V2 event layer can be added without creating a second refactor later.