# FundCo AI V2 Phased Implementation Backlog

Epics, dependencies, and acceptance criteria - generated April 28, 2026

# 1. Delivery model

V2 should be delivered in phased releases with explicit gates. Each phase introduces a coherent operational capability and must end with technical validation, workflow validation, and operational sign-off before the next phase begins.

# 2. Phase A - Platform and architecture foundations

## Epic A1: Shared domain service refactor

- Goal: move task, project, goal, notification, and reminder logic toward shared services

- Dependencies: none

- Acceptance: duplicated domain rules are reduced; admin wrappers call shared workflows; integration tests cover current task and project flows

## Epic A2: Unified operational event layer

- Goal: define and emit canonical events from core execution workflows

- Dependencies: A1

- Acceptance: task, project, goal, meeting, report, and notification flows emit normalized events

## Epic A3: Worker and job processing foundation

- Goal: introduce background execution for event processing and future AI jobs

- Dependencies: A2

- Acceptance: async processing exists with retries, idempotency, and monitoring hooks

# 3. Phase B - Operational intelligence core

## Epic B1: Workload model and workload snapshots

- Dependencies: A2, A3

- Acceptance: user and team workload scores can be computed and queried

## Epic B2: Dependency graph and execution graph

- Dependencies: A2

- Acceptance: tasks, project items, and goals can be linked by dependency edges

## Epic B3: Execution risk and company health scoring

- Dependencies: B1, B2

- Acceptance: risk scores exist for task owners, projects, teams, and aggregate company scope

# 4. Phase C - Recommendation-first AI management

## Epic C1: AI Assignment Engine

- Dependencies: B1, B2, B3

- Acceptance: system can generate assignment suggestions with owner, due date, and reason

## Epic C2: AI Escalation Engine

- Dependencies: B1, B3

- Acceptance: system can detect overdue or stalled work and create escalation recommendations

## Epic C3: AI Meeting Intelligence

- Dependencies: A2, A3

- Acceptance: meeting outputs can produce structured action items and unresolved issues

## Epic C4: AI Report Intelligence

- Dependencies: A2, A3

- Acceptance: reports can generate blocker extraction, risk summaries, and follow-up work suggestions

## Epic C5: AI Project Risk Monitor

- Dependencies: B2, B3

- Acceptance: project risk and milestone drift alerts are available for admin surfaces

# 5. Phase D - Admin operating surfaces

## Epic D1: Management Inbox

- Dependencies: C1, C2, C3, C4, C5

- Acceptance: actions, approvals, risks, and exceptions surface in one queue with workflow actions

## Epic D2: Operations Console

- Dependencies: B3, D1

- Acceptance: execution, backlog, risk, and workload indicators are visible across teams and units

## Epic D3: AI Super Admin

- Dependencies: D1, D2

- Acceptance: a top-level operational control page exists with AI actions, exceptions, and override workflows

# 6. Phase E - Existing V1 module upgrades

## Epic E1: Tasks AI enhancements

- Dependencies: C1, C2

- Acceptance: task recommendations, due-date suggestions, dependency links, and reassignment suggestions are visible

## Epic E2: Projects and goals AI enhancements

- Dependencies: C5

- Acceptance: project health and goal validation feed into delivery workflows

## Epic E3: Meeting, report, and chat signal integration

- Dependencies: C3, C4

- Acceptance: meetings, reports, and chat can produce actions or unresolved operational signals

## Epic E4: Notification and performance upgrade

- Dependencies: D1, D2

- Acceptance: notifications become escalation-aware and performance reflects live execution behavior

# 7. Phase F - HR foundation linked to execution

## Epic F1: Employee master and organization structure

## Epic F2: Onboarding, attendance, leave, and policy acknowledgment

## Epic F3: Appraisals, KPI cycles, promotions, succession, and offboarding

Acceptance for Phase F: HR data exists as a first-class platform layer and reads validated execution history from the operational core.

# 8. Phase G - Finance foundation linked to execution

## Epic G1: Budget and cost views from execution data

## Epic G2: Payroll and bonus validation inputs

## Epic G3: Forecasting, unit economics, and profitability by team or unit

Acceptance for Phase G: Finance can consume operational data with stable contracts and auditable derivation.

# 9. Phase H - Multi-company and global platform

## Epic H1: Entity and portfolio model

## Epic H2: Entity-aware permissions and partitioning

## Epic H3: Global readiness for timezone, currency, and regional policy

Acceptance for Phase H: the same operational platform can safely support multiple companies and distributed business operations.

# 10. Global release gates

- Security review completed for each phase

- Integration and socket tests green

- AI action auditability verified

- Operational replay or projection rebuild verified where applicable

- Admin UX reviewed against real operational workflows

- Documentation and rollout notes updated